## Slide 1
FortuneMarq
Full Build Status
Report
Marketing That Pays You Back
What we built • Why it's taking time • What's next
April 2026 | Sayed Jabeer — Founder, FortuneMarq
FM

## Slide 2
The Vision — What We're Building
FortuneMarq is not a typical agency. It's a systems-driven, automation-first business machine.
"Every repeatable task is automated. Every lead is in the system. Every client is managed through FMOS. Humans supervise systems — not execute tasks."
📊 Data-First
252 PDFs, 7,298 leads, 2.15M monthly searches across 9 cities × 14 niches. Every decision backed by real numbers.
🤖 Automation-First
Website delivery, SEO reporting, ad management — all automated. Scale to 50 clients without proportional headcount.
🎯 One Operating System
FMOS — everything lives here. No WhatsApp to manage work. No spreadsheets. One system, one truth.
📈 Volume Model
Accessible prices + fast delivery + strong portfolio = volume. Then raise prices as brand grows.

## Slide 3
The System Map — How All 10 Modules Connect
Every folder is one component of the same machine. Nothing is isolated.
07 Data &
Research
06 Paid
Marketing
03 Sales
System
01 FMOS
CRM
02 Service
Delivery
05 Online
Presence
04 Client
Mgmt
08 Finance
09 Legal
10 Growth
↕ Inbound leads
↕ Delivery tasks

## Slide 4
Master Status Dashboard — April 2026
Overall build progress across all 10 modules
01
FMOS CRM (The Operating System)
90%
IN PROGRESS
Phases A+B done. Phases C–E pending. Deploy = the bottleneck.
07
Data & Research
95%
COMPLETE
858 Hubli leads live. 7,298 total leads. 75 PDFs. All 9 cities × 14 niches.
03
Sales System (Scripts, Templates, Proposals)
100%
COMPLETE
L2–L7 all done. Telecaller scripts, WhatsApp templates, proposals, agreements.
04
Client Management (Onboarding, Reports, Upsell)
100%
COMPLETE
Onboarding SOPs, health score system, monthly report schema, upsell system.
09
Legal & Operations
95%
COMPLETE
GST registered, Udyam registered, agreement template, payment policy.
05
FortuneMarq Online Presence
30%
PENDING
Website live. GMB created. 11 niche landing pages built. Instagram not started.
02
Service Delivery Automation
5%
BLOCKED
Blocked on FMOS deployment. All 3 automation systems not yet started.
08
Finance & Invoicing
20%
BLOCKED
Finance module in FMOS exists. Blocked on FMOS deployment + first client.
06
Paid Marketing (FortuneMarq's Own Ads)
5%
BLOCKED
Last step. Blocked on FMOS + Afifa live + landing pages deployed.
10
Personal Growth
40%
IN PROGRESS
Ongoing — communication, AI, and digital marketing learning active.

## Slide 5
Module 01 — FMOS CRM: The Agency Operating System
Built on Next.js 16 + TypeScript + Tailwind v4 + Supabase. Running locally. Deploy is the only remaining step.
✔ WHAT'S BUILT
• Phase A — Cleanup + bug fixes (COMPLETE)
• Phase B — Role views: Telecaller, Cousin, Admin (COMPLETE)
• 45+ Admin routes: Leads, Finance, Teams, SOPs, Reports, Strategy
• Sales Cockpit (/sales) with real search volumes per lead
• 858 Hubli leads live in Supabase database
• Bulk-import tool — 1-click for all ~7,181 leads
• Proposal Generator → Agreement → Onboarding tab
• WhatsApp Template Library (17 templates)
• AI Strategy Engine using Claude/OpenRouter
• Client Portal, Staff View, Attendance, Audit Log
• Finance Dashboard: Revenue, P&L, Invoices, Expenses
• Full TypeScript strict build — ZERO errors
PHASE STATUS
Phase A — Cleanup & Bug Fixes
Leaderboards removed, auth bugs fixed
COMPLETE
Phase B — Role Views
Telecaller, Cousin, Admin role-based dashboards
COMPLETE
Phase C — Outreach Board
10-col Kanban, Lead Profile, PDF Log — build next
IN PROGRESS
Phase D — Proposals & Onboarding
Proposal PDF, Agreement flow, Onboarding Tab
PENDING
Phase E — Finance & Forecast
MRR split, Revenue Forecast, Upsell Queue
PENDING
Deploy to fmos.fortunemarq.com
After all phases. Hostinger Business Plan ready.
BLOCKED

## Slide 6
Module 07 — Data & Research: The Foundation of Everything
All sales, all marketing, all content is powered by real data. This was built first — and it's complete.
7,298
Total Leads
Scraped (9 cities)
858
Upload-Ready
Hubli Leads
75
Market Intelligence
PDFs (Hubli)
2.15M
Monthly Searches
9 Cities × 14 Niches
📁 Hubli Leads — 11 Ready CSVs
Gyms
117
Skin Clinics
111
Dental Clinics
106
Car Rentals
106
Computer Training
101
Interior Designers
91
Tuition Centres
54
Real Estate
49
JEE/NEET Coaching
48
Modular Kitchens
42
Physiotherapy
33
📄 Market Intelligence PDFs (4 Types)
Type 1 — Visibility Report
Already ranking on Google
Type 2 — Market Opportunity
No website, GMB only leads
Type 3 — Website Performance
Has website, not ranking
Type 4 — Niche Market Report
Low search volume niches

## Slide 7
Modules 03 + 04 — Sales System & Client Management
Every layer of the sales funnel and client lifecycle has been fully built and documented.
03 SALES SYSTEM
✔ COMPLETE
L2
Telecaller Scripts
4 type-based JSON scripts (A/B/C/D) with 9 outcomes each + objection handling
L3
WhatsApp Templates
17 templates across 5 categories: Curiosity, Bot Reply, Follow-Back, Outcome, Post-Meeting
L4a
Proposal Generator
5–6 page dynamic PDF from FMOS. Jabeer enters pricing, client data auto-fills.
L4b
Agreement Document
1-page agreement with {{variables}}. Client confirms by WhatsApp reply.
L5
Onboarding SOPs
10-step SOP + per-service checklists for all 7 services. Triggers in FMOS.
04 CLIENT MANAGEMENT
✔ COMPLETE
L5
Onboarding Checklists
Per-service checklists for all 7 services. Asset vault: logo, domain, content. TypeScript loader built.
L6a
Monthly Report Schema
8-section report: Rankings, Traffic, Leads, GMB, Work Done, Next Month Plan, Health Score.
L6b
Client Health Score
4-pillar, 100-point system: Rankings + Traffic + Leads + GMB. Tiers: Excellent/Good/Needs Attention/At Risk.
L7
Upsell System
Trigger: Excellent tier for 2 consecutive months → FMOS flags upsell. Jabeer's call script included.
LIVE
Renewals Tracker
30-day alert before contract end. Review health score, Jabeer calls. All in FMOS.

## Slide 8
Why Is It Taking So Long? — The Honest Answer
You're not just building a business. You're building the entire operating infrastructure of an agency from scratch.
⚠ The answer is NOT that things are being done slowly. The answer is that what's being built is enormous — and one person is doing it all.
🏗️ You're Building Infrastructure, Not Just a Business
A full SaaS-grade CRM (FMOS), a 45+ route application with real auth, a database, a PDF generator, 4 automation systems, scripts, templates, proposals — this is months of senior engineering work. One founder is doing it all.
🔗 Everything Is Interconnected — One Bug Blocks Everything
FMOS is the nervous system. If it's not deployed, Afifa can't start calling, leads can't be managed, invoices can't be raised, and all downstream systems can't function. Every module has a dependency chain.
🎯 Extreme Quality Standard (No Shortcuts Taken)
TypeScript strict mode. Role-based auth. Audit logs. Real data wired in (not dummy data). Every template, script, and document written properly. Building it right once takes longer than building it badly twice.
👤 Sole Founder — Zero Outside Help on Tech
Jabeer owns 100% of CRM development, automation, strategy, sales, and financial decisions. There is no tech co-founder, no dev team. Claude (AI) is the only assistant. This is genuinely hard.
📋 Scope Expands as You Understand More
Each phase revealed the next layer. Sales scripts needed WhatsApp templates. Templates needed a bot reply system. Bot replies needed landing pages. Landing pages needed SEO strategy. This is how real systems grow.
✅ But Look at What's Actually Done
858 leads in a working CRM. 7,298 total leads scraped and cleaned. 75 PDFs generated. A full agency operating system built. Complete sales content hierarchy. Legal documents. Health score system. This is exceptional output.

## Slide 9
The Critical Path — What Unblocks What
FMOS deployment is the single most important next action. Everything else is waiting on it.
1
Complete FMOS
Phases C, D, E
→
Outreach Board + Proposal + Finance phases
2
Deploy FMOS to
fmos.fortunemarq.com
→
Hostinger. Set env vars. Point subdomain.
3
Activate Team
+ Load Leads
→
Create Afifa/Zaid/Sufiyan accounts. Bulk import all ~7.2K leads.
4
Afifa Starts
Calling
→
Work through Hubli call queue in FMOS Sales Cockpit.
5
First Clients
Signed
₹50K MRR target kicks in.
PARALLEL TRACKS (can start now, no dependency on FMOS)
GMB Optimization
No dependency on FMOS. Start now. Rank for 'digital marketing agency Hubli'.
Instagram Content
Start 5 posts/week. Niche data reels, behind-the-system content. Build audience now.
Kannada PDF Fix
Fix misspellings in pdf_generator_kn.py. Regenerate 38 KN PDFs for Hubli.
Dharwad Leads
Process Dharwad cleaned leads through pipeline. Ready for Phase 2 launch.

## Slide 10
Pending Modules — What's Not Started Yet & Why
These modules are deliberately sequenced last. Building them now would be premature.
05 FortuneMarq Online Presence
30%
✔ DONE:
• Website live on fortunemarq.com
• GMB created and verified
• 11 niche landing pages built (HTML ready)
• 2 brand images created
◷ TODO:
• Deploy niche pages to fortunemarq.com
• Full GMB optimization (can start NOW)
• Instagram: bio + first 9 posts (can start NOW)
• LinkedIn company page setup
• SEO content plan for fortunemarq.com
02 Service Delivery Automation
5%
✔ DONE:
• Master architecture planned
• 3 automation systems fully designed
• Build phases confirmed (Months 1–8 post-deploy)
◷ TODO:
• Website Brief App — Phase 1 (Months 1–2)
• Ads Automation Platform — Phase 2 (Months 3–4)
• SEO Automation Engine — Phase 3 (Months 5–6)
• Unified reporting — Phase 4 (Months 7–8)
06 Paid Marketing (FortuneMarq Ads)
5%
✔ DONE:
• Full campaign plan designed
• Niche landing pages created
• Budget allocated: ₹20K–₹30K Phase 1
◷ TODO:
• Deploy landing pages to domain
• Record Jabeer's founder video ads
• Setup Meta Business Manager ad account
• Launch Gyms campaign first → analyze → scale

## Slide 11
The Next Plan — 30-Day Action Roadmap
Priority order is locked. Follow the sequence. Do not skip steps.
WEEK 1–2 (Now)
1. Build FMOS Phase C — Outreach Board (10-col Kanban + Lead Profile + PDF Log)
2. Build FMOS Phase D — Proposal Generator + Agreement Flow + Onboarding Tab
3. Build FMOS Phase E — Finance MRR split + Revenue Forecast + Upsell Queue
4. Deploy FMOS to fmos.fortunemarq.com on Hostinger
5. Create team accounts: Afifa (telecaller), Zaid, Sufiyan (builders)
WEEK 2–3 (Post-Deploy)
1. Activate Afifa — briefing, FMOS login, call queue walk-through
2. Run bulk-import — load all ~7,181 leads from Lead_Database into FMOS
3. Activate GST invoice settings (GSTIN: 29ICWPS9816Q1ZS) in FMOS Finance
4. Deploy 11 niche landing pages to fortunemarq.com/[niche]-hubli
5. Trigger WhatsApp curiosity mass send (Type A/B/C/D) to Hubli Gyms leads first
WEEK 3–4 (Momentum)
1. Afifa working full Hubli call queue daily — logging outcomes in FMOS
2. Jabeer running 3–5 meetings per week — targeting Gyms + Skin Clinics first
3. GMB full optimization — categories, service areas, posts, review strategy
4. Instagram: first 9 posts live. Start niche data reels (2×/week)
5. First clients signed → Proposals → Agreements → Invoices raised
MONTH 2 (Scale)
1. Start building Website Brief App (Phase 1 automation) in FMOS
2. Dharwad leads finalised + pipeline run — expand to Dharwad calling
3. Launch Meta Ads campaigns (Gyms → Skin Clinics → Dental) once FMOS is live
4. Fix Kannada PDFs (38 KN PDFs need regeneration after misspelling fix)
5. Begin cousin training on Antigravity for first website builds
★ First niche to attack: GYMS (63,950 searches/month — highest volume, no serious paid competitors)

## Slide 12
Revenue Targets & Milestones — The 2-Year Journey
Current MRR: ₹0 (company). Personal freelance: ₹15K–₹20K/month. Monthly burn: ₹15,600–₹16,600.
₹50K
MRR — April–May 2026
~16 retainer clients
Mix of GMB + Ads + SEO
All from Hubli
₹1L
MRR — Month 4–5
~28 retainer clients
Expand to Dharwad
Website Brief App live
₹2L
MRR — Month 7–8
~50 clients
Hiring trigger:
PM + 2nd Telecaller + SMM
₹5L
MRR — 2 Years
All Karnataka cities
Full team
SaaS product live
Phase 1 Attack Order — Hubli Niches
1. Gyms
63,950/mo searches
2. Skin Clinics
41,850/mo searches
3. Computer Training
24,350/mo searches
4. Dental Clinics
21,100/mo searches
5. Car Rentals
16,450/mo searches
6. JEE/NEET Coaching
12,300/mo searches

## Slide 13
Key Decisions — Locked Forever
These are not up for debate. They were decided, they hold.
✔ Business Model
Volume first. Accessible prices. Retainer focus. Upsell over time. Build portfolio → raise prices.
✔ Tech Stack
Next.js + TypeScript + Tailwind v4 + Supabase + Hostinger + Antigravity. No changes. Ever.
✔ Paid Ads Rule
Ads are LAST. Not before FMOS is live, Afifa is working, and landing pages are deployed.
✔ Phase 1 Geography
Hubli-Dharwad only until all niches are called and campaigned. No premature expansion.
✔ FMOS URL
fmos.fortunemarq.com — this never changes.
✔ CRM Build Order
Phase A → B → C → D → E → Deploy. The sequence is locked.
✔ Ad Spend Policy
Client's own budget. FortuneMarq charges management fee only. Zero financial exposure.
✔ Team Workflow
FMOS for all work. WhatsApp for quick updates only. No spreadsheets, no exceptions.
✔ Invoice Policy
Invoice 1st, due 5th. 7 days late = ads paused. 30 days late = site offline. No credit.
✔ Sales Meetings
Jabeer handles all meetings and deal closing. No exceptions.

## Slide 14
The machine is
almost ready.
Deploy FMOS. Activate the team. Start the calls.
The data is there. The scripts are there. The system is there.
Next Action: Complete FMOS Phase C →
FortuneMarq Media & Marketing
fortunemarq.com • fmos.fortunemarq.com • +91 93530 82656 • fortunemarq@gmail.com