FORTUNEMARQ

Content & Data Build Hierarchy

Everything that must exist before the CRM and automation tools are built. Every level depends on the one above it. Nothing starts until its parent is complete.

| Purpose | Build all content, data, scripts, templates, and SOPs first — so the CRM and automation tools have everything ready to integrate |
| --- | --- |
| Principle | The system doesn't create the content. The content trains the system. |
| Total Levels | 7 — each level feeds the next. Nothing is built out of order. |
| Owner | Jabeer — FortuneMarq Media & Marketing, Hubli |
| Version | 1.0 — March 2026 |

THE COMPLETE HIERARCHY — ONE VIEW

Read this top to bottom. Every arrow means 'feeds into'. Nothing on a lower level starts until everything above it is complete.

L0   Niche Data Reference Sheet

│

├── L1a  Lead CSV Files (segmented by city + niche)

│         │

│         └── L2   Telecaller Scripts (6 niches, 12 outcomes each)

│                   │

│                   └── L3   WhatsApp Templates (all variants)

│                             │

│                             ├── L4a  Proposal Template

│                             │         │

│                             │         └── L4b  Agreement Template

│                             │                   │

│                             │                   ├── L5a  Service Delivery SOPs

│                             │                   ├── L5b  Onboarding Checklist

│                             │                   └── L5c  Website Brief Intake Form

│                             │                             │

│                             │                             ├── L6a  Monthly Report Templates

│                             │                             └── L6b  Client Health Score System

│                             │                                       │

│                             │                                       └── L7  Upsell Trigger System

│

└── L1b  PDF Index (niche+city → filename mapping)

LEVEL 0     Niche Data Reference Sheet

Everything depends on this. Real numbers per niche. Cannot write a single script, template, or proposal without this existing first.

Why This Is First

- Every telecaller script uses a real search volume number — '30,000 people search for gyms in Hubli every month'

- Every WhatsApp message references a real competitor gap

- Every proposal shows a real market opportunity

- Every ad campaign is built around a real data hook

- Without this, everything is generic. Generic doesn't close deals.

What It Contains — For Each of the 6 Priority Niches

| Field | Description | Example (Gyms) |
| --- | --- | --- |
| Niche Name | Exact category as used in scripts and PDFs | Gyms / Fitness Centres |
| Monthly Search Volume — Hubli | Exact number from keyword data | 30,000/month |
| Monthly Search Volume — Dharwad | Exact number | TBD from data |
| Top Competitor 1 | Business name + why they rank | Competitor name + has website, GMB optimised |
| Top Competitor 2 | Business name + weakness | Competitor name + no ads running |
| Top Competitor 3 | Business name + weakness | Competitor name + website not mobile optimised |
| Competitor Weakness Summary | One line — what they're all missing | Most have basic websites, none running Google Ads |
| The Data Hook | One sentence used in script opening | '30,000 people search for gyms in Hubli every month — only 3 websites are getting that traffic' |
| WhatsApp Hook | Shorter version for messages | '30K monthly searches. 3 websites taking all of it.' |
| PDF Available | English Y/N, Kannada Y/N | Both — confirmed |
| PDF Filename EN | Exact filename | Hubli_Gyms_EN.pdf |
| PDF Filename KN | Exact filename | Hubli_Gyms_KN.pdf |
| Primary Pain Point | What this niche cares about most | Member acquisition, reducing walk-in dependency |
| Best Upsell Path | What service leads to what | GMB → Google Ads → SEO |

The 6 Niches To Cover

| Priority | Niche |
| --- | --- |
| 1 | Gyms / Fitness Centres |
| 2 | Skin Clinics / Dermatology |
| 3 | Computer Training Institutes |
| 4 | Dental Clinics |
| 5 | JEE / NEET Coaching Institutes |
| 6 | Car Rentals |

Where It Lives

Folder: 07_DATA_AND_RESEARCH/

Filename: Niche_Data_Reference_Sheet.xlsx or .md

Used by: Every other level. Referenced in every session in every folder.

LEVEL 1     Lead CSV Files + PDF Index

Depends on: Level 0 (niche data tells us how to segment leads and which PDFs map to which niche)

L1a — Lead CSV Files

Why Here

- Afifa can only start calling once she has a clean, structured list to work from

- The CRM needs a defined CSV format to import 8,000 leads correctly

- Segments must match the niche attack order — Gyms first, then Skin Clinics, etc.

What The CSV Files Look Like

| Column | Format | Example |
| --- | --- | --- |
| Business Name | Text | FitZone Gym Hubli |
| Owner Name | Text (if available) | Rajesh Kumar |
| Phone | 10-digit, no spaces | 9876543210 |
| City | Exact city name | Hubli |
| Niche | Standardised category | Gyms |
| Has Website | Y or N | N |
| GMB Rating | Number or blank | 4.2 |
| GMB Reviews | Number or blank | 47 |
| Lead Source | GBP Scrape / Inbound Ad | GBP Scrape |
| Import Date | DD-MM-YYYY | 15-03-2026 |
| Status | New (default on import) | New |

File Naming Convention

One file per city per niche. Named exactly:

[City]_[Niche]_Leads.csv

Example: Hubli_Gyms_Leads.csv

Example: Hubli_SkinClinics_Leads.csv

Example: Dharwad_Dental_Leads.csv

Master Index File

One master file: All_Leads_Index.csv

Columns: City, Niche, Total Leads, File Name, Upload Status, Date Uploaded to CRM

L1b — PDF Index

Why Here

- The CRM must auto-select the correct PDF when Afifa logs a call outcome

- Without a clear index, the wrong PDF gets sent to the wrong lead

- Naming convention must be locked before templates reference PDF filenames

What The PDF Index Contains

| Column | Detail | Example |
| --- | --- | --- |
| City | Exact city name | Hubli |
| Niche | Standardised niche name | Gyms |
| Report Type | Standard or First Mover | Standard |
| English PDF Filename | Exact filename | Hubli_Gyms_EN.pdf |
| Kannada PDF Filename | Exact filename | Hubli_Gyms_KN.pdf |
| Search Volume | Monthly searches | 30,000 |
| PDF Confirmed | Y or N | Y |
| Notes | Any special cases | First Mover version for Physiotherapy |

Where It Lives

Folder: 07_DATA_AND_RESEARCH/

Filename: PDF_Index.xlsx

Used by: WhatsApp Templates (L3), CRM PDF Delivery Tracker feature

LEVEL 2     Telecaller Scripts

Depends on: L0 (real numbers per niche) + L1a (lead segments tell us who is being called) + L1b (PDF index confirms which PDF to reference in the script)

Why Here

- Scripts use the real search volume numbers from L0 — cannot be written without them

- Scripts reference sending 'the Hubli Gyms report' — needs PDF index confirmed from L1b

- Scripts are the voice and tone that ALL other templates must match

- Every WhatsApp template, every proposal, every agreement uses the same language pattern established here

What Each Script Contains

One complete script per niche. Each script covers:

| Section | Content |
| --- | --- |
| Opening (0–15 seconds) | Greeting, name, agency, one-line reason for calling. No pitch. |
| The Data Hook (15–30 seconds) | The real number. Creates instant curiosity. Niche-specific. |
| Transition | Move from data → offer to share the report |
| Outcome 1 — Curiosity Triggered | Exact words. Action: offer report, book call. |
| Outcome 2 — Wants the Report | Exact words. Action: confirm WhatsApp, send PDF. |
| Outcome 3 — Surprised by Data | Exact words. Action: lean into competitor analysis. |
| Outcome 4 — Has a Website | Exact words. Action: pivot to SEO/redesign. |
| Outcome 5 — Already Has Agency | Exact words. Action: position as market intelligence. |
| Outcome 6 — Asks Price | Exact words. Action: redirect to value, book discovery call. |
| Outcome 7 — Skeptical | Exact words. Action: explain methodology, send PDF. |
| Outcome 8 — Not Interested | Exact words. Action: data hook before ending, offer PDF. |
| Outcome 9 — Staff Answered | Exact words. Action: get owner name, best time. |
| Outcome 10 — Very Interested | Exact words. Action: book meeting immediately. |
| Outcome 11 — Perfect Client | Exact words. Action: full package pitch, fast-track meeting. |
| Outcome 12 — Future Client | Exact words. Action: add to 30/90/180 day follow-up. |
| Meeting Booking Close | The exact words Afifa uses to confirm the meeting slot. |
| CRM Log Instructions | What outcome to select in the CRM after each call type. |

The 6 Scripts To Write

| Script | Key Data Hook To Use |
| --- | --- |
| Gyms Script | '30,000 people search for gyms in Hubli every month. Only 3 websites are getting that traffic.' |
| Skin Clinics Script | '7,500 people search for skin clinics in Hubli every month. Most clinics are invisible on Google.' |
| Computer Training Script | '7,500 people search for computer training in Hubli every month. Almost zero competition online.' |
| Dental Script | '3,900 people search for dental clinics in Hubli every month. Only 1 clinic is properly optimised.' |
| Coaching Institutes Script | '2,550 people search for coaching institutes in Hubli every month. Admission season is your window.' |
| Car Rentals Script | '2,550 people search for car rentals in Hubli every month. Most businesses have no online presence.' |

Where It Lives

Folder: 03_SALES_SYSTEM/Telecaller_Scripts/

One file per niche: Gyms_Script.md, SkinClinics_Script.md, etc.

Also: Master_Script_Guide.md — common rules, tone guidelines, DOs and DONTs for Afifa

LEVEL 3     WhatsApp Templates

Depends on: L2 (scripts establish the voice, tone, and language — all templates must be consistent with how Afifa speaks on calls)

Why Here

- Templates must sound like a natural continuation of the phone call — same voice, same data references

- Without the script tone locked, templates written independently will feel disconnected

- The PDF index (L1b) must exist so templates can reference exact PDF names

Complete List of Templates to Write

| Template | When It's Sent |
| --- | --- |
| Touch 1 — Gyms (curiosity) | Before first call to a Gyms lead |
| Touch 1 — Skin Clinics | Before first call to a Skin Clinics lead |
| Touch 1 — Computer Training | Before first call to a Computer Training lead |
| Touch 1 — Dental | Before first call to a Dental lead |
| Touch 1 — Coaching Institutes | Before first call to a Coaching lead |
| Touch 1 — Car Rentals | Before first call to a Car Rentals lead |
| Touch 2 — Interested (PDF delivery) | After call — lead showed interest |
| Touch 2 — Wants Report (PDF delivery) | After call — lead asked for report |
| Touch 2 — Not Interested (PDF anyway) | After call — lead said no |
| Touch 2 — Straight Rejection (PDF anyway) | After call — hard no |
| Touch 2 — No Answer x3 (final attempt) | After 3 no-answer calls |
| Touch 3 — Follow-up (PDF sent yesterday) | Day after PDF delivered |
| Meeting Confirmation | Immediately after meeting is booked |
| Meeting Reminder | Morning of the meeting day |
| Post-Meeting Thank You | Within 1 hour of meeting ending |
| Proposal Follow-up (48h no response) | If no reply 48h after proposal sent |
| Proposal Follow-up (4 days no response) | Final follow-up before archiving |
| Invoice — Payment Due | Sent with invoice on 1st of month |
| Invoice — 7 Days Overdue | Auto-sent at 7 days past due |
| Campaign Paused Notice | When ads paused due to non-payment |
| Monthly Report Delivery | Sent with report on 1st of month |
| Retainer Pitch — Website Delivered | At website go-live moment |
| Upsell — GMB to Google Ads | When GMB client is ready for upgrade |
| Upsell — Ads to SEO | When Ads client has stable results |
| Upsell — Website to GMB | At delivery of any website |
| 30-Day Revival — Dead Lead | 30 days after marking dead |
| 90-Day Revival — Dead Lead | 90 days after marking dead |
| 6-Month Revival — Lost Lead | 6 months after rejection |

Template Format — What Each Contains

| Field | Detail |
| --- | --- |
| Template Name | Exact reference name used in CRM |
| When To Send | Trigger condition — what must happen first |
| Who Sends It | Afifa / Jabeer / Auto (system) |
| Message Text | Complete message, ready to send, with [VARIABLE] placeholders |
| Variables | List of what gets filled in: [Business Name], [Niche], [City], [PDF Link], etc. |
| Follow-up Action | What happens next after this message is sent |

Where It Lives

Folder: 03_SALES_SYSTEM/WhatsApp_Templates/

File: All_WhatsApp_Templates.md — all templates in one document, clearly labelled

Also: Template_Variables_Guide.md — what each variable means and where it comes from

LEVEL 4     Proposal Template + Agreement Template

Depends on: L3 (WhatsApp templates establish the tone and language clients have already heard — the proposal must feel like a seamless continuation, not a different voice)

L4a — Proposal Template

Why Here

- The proposal must feel like a natural continuation of the meeting and the WhatsApp conversation

- Pricing tables must be final before the proposal is written — pricing is already locked from the blueprint

- Service descriptions in the proposal must match exactly what the SOPs (L5) will deliver

Proposal Structure — All 6 Sections

| Section | Content |
| --- | --- |
| Page 1 — Where You Are Now | Current online presence assessment for this specific client. Website Y/N. GMB status. Competitor comparison. Data from their niche+city PDF. |
| Page 2 — The Opportunity | Search volume for their niche in their city. Competitor gap. What's possible in 3–6 months. Real numbers only. |
| Page 3 — Our Plan | Exactly what FortuneMarq will do. In what order. In what timeframe. Specific to the services they need. |
| Page 4 — Investment | Service(s) selected. Monthly fee. One-time fee if applicable. Payment terms. Discount if applicable. |
| Page 5 — Why FortuneMarq | Local agency in Hubli. Office address. Data-backed approach. The 252 PDF advantage. The system behind the service. |
| Page 6 — Next Step | Sign the agreement and work begins within 48 hours. Clear single CTA. |

Service-Specific Variants to Create

| Variant | For |
| --- | --- |
| Website Only | Clients who need a website build, no recurring services yet |
| GMB / Local SEO Only | Clients starting small — ₹2,500/month entry point |
| Google Ads Only | Clients who want leads fast via ads |
| Meta Ads Only | Clients focusing on Instagram/Facebook leads |
| SEO Only | Clients focused on organic ranking |
| Website + GMB (Combo) | Most common combo for new clients |
| Website + Ads (Combo) | Clients who want site + immediate lead flow |
| Full Package — Dominate | Ads + SEO + GMB + Social Media |

L4b — Agreement Template

Why Here

- Agreement defines the exact deliverables — these become the SOPs at L5

- Payment terms in the agreement match the WhatsApp templates at L3

- Cancellation and ownership terms must be decided before any service starts

Agreement Sections

| Section | Content |
| --- | --- |
| Parties | FortuneMarq Media & Marketing + Client business name, address, GSTIN |
| Services | Exact list of services agreed. Deliverables per service (pulled from SOP list at L5). |
| Term | Start date. Monthly rolling. Minimum 1-month commitment. |
| Investment | Monthly fee. One-time fee. Payment due date (5th of month). Late payment consequences. |
| Ad Spend | Client's own responsibility. FortuneMarq manages, client funds. |
| Revision Policy | Website: 1 round included. Additional revisions billed. |
| Cancellation | 30-day written notice required. No refund on advance payments. |
| Ownership | Website code: client owns on full payment. Ad accounts: client owns. Content: client owns. |
| Confidentiality | Both parties keep each other's data private. |
| Governing Law | Karnataka jurisdiction. |
| Signatures | Jabeer sign + Client sign + Date |

Where These Live

Proposal: 03_SALES_SYSTEM/Proposals/

Agreement: 09_LEGAL_AND_OPERATIONS/Agreement_Templates/

LEVEL 5     Service Delivery SOPs + Onboarding Checklist + Website Brief Intake Form

Depends on: L4b (agreement defines exactly what is promised — SOPs must deliver exactly what the agreement says, nothing more, nothing less)

L5a — Service Delivery SOPs

Why Here

- SOPs define what cousins do step by step — they cannot start work without these

- SOPs are what the CRM converts into tasks — each step in the SOP becomes a task in FMOS

- Monthly report templates (L6) are built around what the SOPs promise to deliver each month

SOPs to Write — One Per Service

| SOP | What It Covers |
| --- | --- |
| Website Delivery SOP | Brief intake → Stage 1 build → Review → Stage 2 build → Review → QA → Client preview → Revisions → Go-live → Handover. Every step with who does it, how long it takes, what gets submitted for review. |
| Google Ads Setup SOP | Account access → Campaign structure → Keyword research → Ad copy → Conversion tracking → Launch → First 7-day monitoring checklist. |
| Google Ads Monthly SOP | Weekly review tasks. Monthly optimisation checklist. Report data to collect. Report delivery. |
| Meta Ads Setup SOP | Business Manager access → Pixel setup → Audience creation → Campaign structure → Creative upload → Launch checklist. |
| Meta Ads Monthly SOP | Weekly review tasks. Monthly optimisation. Creative refresh triggers. Report data. Report delivery. |
| SEO Month 1 SOP | Technical audit checklist. Keyword mapping per page. On-page fixes priority list. Google Search Console setup. GA4 setup. |
| SEO Monthly SOP | Week 1–4 task breakdown. Rank tracking. Content publishing. Backlink tasks. Report compilation. |
| Local SEO / GMB Setup SOP | Profile completeness audit. Services added. Photos uploaded. Description written. First post published. |
| Local SEO / GMB Monthly SOP | 8 posts per month schedule. Review request campaign. Insights data pull. Monthly report. |
| WhatsApp Marketing Setup SOP | Broadcast list creation. Message sequence setup. Auto-reply configuration. Test send. |
| WhatsApp Marketing Monthly SOP | Campaign 1 brief → copy → send → report. Campaign 2 brief → copy → send → report. |

L5b — Onboarding Checklist

Why Here

- Triggered automatically in FMOS the moment an agreement is signed

- Defines what assets must be collected before work can start

- Prevents the situation where cousins are waiting for a logo that was never requested

Onboarding Checklist Contents

| Item | Detail |
| --- | --- |
| Welcome Message | Template sent to client within 1 hour of agreement signed |
| Kickoff Call Scheduled | 15-minute call to walk client through what happens next |
| Logo Collected | High-res PNG/SVG. If none — logo design brief triggered. |
| Brand Colours | Hex codes or reference images |
| Brand Fonts | If specified by client |
| Business Description | 2–3 paragraphs about what they do, who they serve |
| Service List | All services with descriptions for website copy |
| Photos | Business photos, team photos, before/after (for clinics/gyms) |
| Domain Login | Registrar credentials if we're managing hosting |
| Hosting Details | If existing hosting — login credentials |
| Google Ads Account | Customer ID or access invitation sent |
| Meta Business Manager | Partner access request sent |
| Google Search Console | Property created and verified |
| GA4 Property | Created and linked to website |
| Competitor References | 3 websites client likes / wants to be better than |
| WhatsApp Broadcast List | Client provides customer phone numbers for WA marketing |
| Invoice Details | Client GSTIN if they need GST invoice |
| Payment Confirmed | Advance payment received before work starts |

L5c — Website Brief Intake Form

Why Here

- This is the input form for the Website Brief Generator App

- Every field defined here becomes a field in the app's intake form

- The output format (PRD + prompts + QA checklist) is defined here so the app knows what to generate

Intake Form Fields

| Field | Detail |
| --- | --- |
| Business Name | Legal / trading name |
| Industry / Niche | Dropdown — 14 niches |
| City | Dropdown — 9 cities |
| Target Customer | Who they serve — age, gender, problem they have |
| Primary Goal of Website | Leads / Calls / Bookings / Awareness |
| Pages Required | Checklist: Home, About, Services, Gallery, Contact, Blog, Booking |
| Services to Highlight | List of their main services (up to 10) |
| Brand Colours | Hex codes or colour preference description |
| Font Preference | Modern, Traditional, Minimal, Bold |
| Competitor URLs | Up to 3 websites to reference |
| Design References | Up to 3 websites they like the look of |
| Content Availability | Client provides / FortuneMarq writes |
| Photos Available | Yes (count) / No (stock photos used) |
| Logo Available | Yes / No (design needed) |
| Domain | Existing domain or new domain needed |
| Hosting | Existing / Hostinger (new) / Other |
| Special Features | Booking system / Gallery / WhatsApp widget / Maps / Reviews widget |
| Website Type | Landing Page / Standard / Premium / Elite |
| Deadline | Date client expects to go live |

Output Format — What the App Generates

| Output | Contents |
| --- | --- |
| Website Brief | 2-page summary — business context, goals, target customer, design direction |
| Full PRD | Page-by-page specification — every page, every section, content, components |
| Prompt Package | 6 sequential prompt files for Claude Code / Antigravity |
| QA Checklist | 20-point checklist specific to this build type and features |
| Image Brief | List of images needed — descriptions for AI generation or stock photo search |

Where These Live

SOPs: 02_SERVICE_DELIVERY_AUTOMATION/ (one file per service)

Onboarding Checklist: 04_CLIENT_MANAGEMENT/Onboarding/

Website Brief Intake Form: 02_SERVICE_DELIVERY_AUTOMATION/Website_Design_and_Brief_App/

LEVEL 6     Monthly Report Templates + Client Health Score System

Depends on: L5a SOPs (reports are built around exactly what each SOP promises to deliver each month — reports show whether those promises were kept)

L6a — Monthly Report Templates

Why Here

- Report templates are populated by the automation system — the template structure must exist before automation can be built

- Each report section maps directly to a deliverable in the SOP — consistency between promise and proof

- Client health scores (L6b) are partially calculated from report data

Reports to Create

| Report | Sections |
| --- | --- |
| Google Ads Monthly Report | Period summary. Spend. Impressions. Clicks. CTR. Conversions. Cost per lead. vs last month. Top performing keywords. Changes made this month. Next month plan. |
| Meta Ads Monthly Report | Period summary. Reach. Impressions. Clicks. CTR. Leads. Cost per lead. vs last month. Top performing audiences. Creative performance. Changes made. Next month plan. |
| SEO Monthly Report | Period summary. Keyword rank movement table (all tracked keywords — position this month vs last month). Organic traffic trend. Actions taken this month. Content published. Backlinks built. Next month priorities. |
| GMB Monthly Report | Period summary. Profile views. Search views. Map views. Calls received. Direction requests. Photo views. Posts published. Reviews received. Next month plan. |
| WhatsApp Marketing Report | Campaign 1 — sent count, delivery rate, read rate, responses. Campaign 2 — same. Month summary. Next month plan. |
| Combined Report (multi-service) | Executive summary. Then each service section in order. Combined investment vs results overview. |

L6b — Client Health Score System

Why Here

- Health scores are calculated from data that only exists once reports are being generated

- Health score criteria must be defined before the CRM can calculate and display them

- Upsell triggers (L7) are based on health scores — cannot design upsells without knowing what a 'ready to upsell' score looks like

Health Score Criteria

| Factor | How It's Scored |
| --- | --- |
| Payment Timeliness | Paid by 5th = 5pts. Paid by 10th = 3pts. Paid by 15th = 1pt. Overdue = 0pts. |
| Communication | Responds within 24h = 5pts. Within 48h = 3pts. Within 1 week = 1pt. Unresponsive = 0pts. |
| Results Delivered | All KPIs met = 5pts. Most met = 3pts. Some met = 1pt. None met = 0pts. |
| Retainer Tenure | 6+ months = 5pts. 3–6 months = 3pts. 1–3 months = 1pt. |
| Upsell Potential | On entry package, results good = 5pts. On mid package = 3pts. On top package = 1pt. |

Score Thresholds

| Score | Status + Action |
| --- | --- |
| 20–25 pts | GREEN — Healthy. Flag for upsell conversation. |
| 12–19 pts | AMBER — Watch. Check in proactively. Address any issues. |
| 0–11 pts | RED — At risk. Immediate retention call from Jabeer. |

Where These Live

Report Templates: 02_SERVICE_DELIVERY_AUTOMATION/ (one file per service)

Health Score System: 04_CLIENT_MANAGEMENT/Client_Health_Score.md

LEVEL 7     Upsell Trigger System

Depends on: L6b (health scores identify who is ready) + L6a (report data shows results that justify the upsell conversation) + L3 (WhatsApp templates provide the message format)

Why Last

- You cannot design upsell triggers without knowing what results look like (reports)

- You cannot pitch an upsell without knowing the client's health and payment behaviour (health scores)

- Upsell messages must match the tone of the WhatsApp templates already written (L3)

- This is the revenue growth engine — it only works once everything else is running

Upsell Paths — All Combinations

| Current Service | Upsell To | Trigger Condition |
| --- | --- | --- |
| GMB / Local SEO | Google Ads | GMB showing 50+ calls/month. Client happy with GMB results after 2 months. |
| GMB / Local SEO | Website Build | Client has no website or poor website. GMB results show demand exists. |
| Google Ads | SEO (Starter) | Ads running 3+ months, stable results. Client asks about reducing ad spend long-term. |
| Google Ads | Meta Ads (add-on) | Google Ads giving leads. Client wants to expand to Instagram/Facebook audience. |
| Meta Ads | Google Ads (add-on) | Meta working well. Client misses search-intent customers on Google. |
| Website Only | GMB / Local SEO | At go-live moment. Retainer pitch. 'Website is live — now let's get people to find it.' |
| Website Only | Google Ads | 2 weeks post go-live. 'Site is live but no leads yet — ads will fix that immediately.' |
| SEO Starter | SEO Growth | 3 months in. Starter keywords ranking. 'You're ranking for 5 — let's go after 10 more.' |
| SEO Growth | SEO Dominate | 6 months in. Strong results. 'You're dominating 10 keywords — time to own the whole niche.' |
| Any Service | WhatsApp Marketing | Client has a customer database. 'You're getting leads — let's re-engage your existing customers.' |

What Each Upsell Entry Contains

| Field | Content |
| --- | --- |
| Trigger Condition | Exact criteria that flags this client as ready for upsell conversation |
| CRM Alert | What notification FMOS sends to Jabeer when trigger is met |
| Opening Line | Exact first message or call opening — references their specific results |
| The Pitch | What the additional service does for them specifically — based on their data |
| Objection Responses | If they say 'too expensive', 'let me think', 'not now' — exact responses |
| WhatsApp Template | Reference to the template from L3 that gets sent |
| Follow-up Timeline | If no response — follow up at 48h, 1 week, 1 month |
| Success Criteria | What a successful upsell close looks like — new agreement, new invoice |

Where It Lives

Folder: 04_CLIENT_MANAGEMENT/Renewals_and_Upsells/

File: Upsell_Trigger_System.md

Also: Each upsell path gets its own script file — e.g. GMB_to_GoogleAds_Upsell.md

SUMMARY — ALL DOCUMENTS TO BUILD

Build in this exact order. Do not start any level until all items in the level above are complete.

| Level | Document | Folder | Unblocks |
| --- | --- | --- | --- |
| L0 | Niche Data Reference Sheet | 07_DATA_AND_RESEARCH/ | Everything |
| L1a | Lead CSV Files (segmented) | 07_DATA_AND_RESEARCH/Lead_Database/ | L2 Telecaller Scripts |
| L1b | PDF Index | 07_DATA_AND_RESEARCH/ | L3 WhatsApp Templates |
| L2 | Telecaller Scripts (6 niches) | 03_SALES_SYSTEM/Telecaller_Scripts/ | L3 Templates |
| L3 | WhatsApp Templates (28 variants) | 03_SALES_SYSTEM/WhatsApp_Templates/ | L4 Proposal |
| L4a | Proposal Template (8 variants) | 03_SALES_SYSTEM/Proposals/ | L4b Agreement |
| L4b | Agreement Template | 09_LEGAL_AND_OPERATIONS/Agreement_Templates/ | L5 SOPs |
| L5a | Service Delivery SOPs (11 SOPs) | 02_SERVICE_DELIVERY_AUTOMATION/ | L6 Reports |
| L5b | Onboarding Checklist | 04_CLIENT_MANAGEMENT/Onboarding/ | L6 Health Score |
| L5c | Website Brief Intake Form | 02_SERVICE_DELIVERY_AUTOMATION/Website_Design_and_Brief_App/ | Brief App build |
| L6a | Monthly Report Templates (6) | 02_SERVICE_DELIVERY_AUTOMATION/ | L7 Upsells |
| L6b | Client Health Score System | 04_CLIENT_MANAGEMENT/ | L7 Upsells |
| L7 | Upsell Trigger System | 04_CLIENT_MANAGEMENT/Renewals_and_Upsells/ | Revenue growth |

Once all 13 documents exist — the CRM, the automation tools, and the Brief App all have complete, real data to integrate. Building them becomes configuration, not creation.

FORTUNEMARQ

Content & Data Build Hierarchy v1.0 — March 2026

fortunemarq.com  |  fortunemarq@gmail.com  |  +91 93530 82656